Implementation Guide

Account Segmentation and Scoring

Last updated: August 2025

Application Version: 2.0.0

Confidentiality Notice

This documentation and any related materials are provided solely for the use of authorized Anaplan customers who have purchased the Account Segmentation and Scoring Application and are considered Anaplan proprietary information. The information contained herein is intended exclusively for the purpose of implementing the application by authorized customers.  Any use outside of this intended purpose is strictly prohibited, including but not limited to: ​

​

- Sharing, distributing, or disclosing this content with or to individuals or entities not directly involved in the customer’s authorized implementation. ​

- Using the documentation, in whole or in part, to replicate, retrofit, or reverse-engineer the functionality in other models, environments, or platforms. ​

​
This documentation contains proprietary information of Anaplan and is protected by applicable intellectual property laws. Any unauthorized use, reproduction, or dissemination is a violation of these terms and may result in legal action.

1.	Introduction	5

A.	Purpose	5

B.	What this guide covers	5

C.	What this guide doesn't cover	5

D.	Intended audience	5

2.	Account Segmentation and Scoring Overview	7

E.	Business context	7

F.	Planning process overview	7

3.	Pre-Implementation checklist	8

Before initiating the implementation of the Anaplan Account Segmentation and Scoring application, it is crucial to ensure that all foundational elements are in place. This pre-implementation checklist outlines the essential steps to be completed, ensuring a smooth and efficient deployment.	8

G.	Stakeholder alignment	8

H.	Key Decisions made	8

I.	Data readiness	8

J.	Technical environment	9

K.	Risk flags to watch for	10

4.	Implementation lifecycle	12

L.	Foundation & configuration	12

M.	Model Readiness	13

N.	Build / Sprint	14

O.	User Acceptance Testing	15

P.	Deployment	16

5.	Phase Checklists	17

A.	Pre‑Project (Customer Readiness)	17

B.	Pre‑Go‑Live (Build & UAT complete)	18

C.	Post‑Go‑Live (HyperCare/Support)	19

CONTENTS

Introduction

Purpose

This implementation guide provides a structured, repeatable framework for deploying Anaplan’s Account Segmentation and Scoring application. It is intended to help Anaplan professional services teams and certified partners deliver successful, high-quality implementations of the out-of-the-box (OOTB) solution—while allowing flexibility for customer-specific extensions. The guide focuses on the how of implementation: what to configure, when to engage stakeholders, how to manage dependencies, and what deliverables to expect at each stage.

What this guide covers

This guide will help project teams:

- Understand the Account Segmentation and Scoring app’s supported use cases and business value

- Prepare required data and stakeholder alignment before kickoff

- Execute each implementation phase using best practices

- Configure and test core app components

- Support post-launch governance, adjustments, and rollovers

The guide includes:

Detailed phase-by-phase implementation walkthroughs

Role-based walkthroughs for end users and admins

Sample templates, diagrams, and outputs

Common risks and mitigation strategies

What this guide doesn't cover

This guide assumes the reader already understands:

General Anaplan modeling and workspace setup

- Anaplan Data Hub practices

- How to build or maintain import actions, modules, and lists

It is NOT intended to:

- Replace formal Anaplan training

- Teach custom solution design outside the standard Segmentation and Scoring application

Cover third-party integration platform configuration (for example, Boomi, MuleSoft)

Intended audience

This guide is intended for:

Anaplan Professional Services Consultants and Solution Architects

- Certified Anaplan Implementation Partners

- All users of this guide are expected to be proficient in:

Core Anaplan modeling techniques

UX app building

Import/export and integration design

Customer-facing delivery and project lifecycle management

Account Segmentation and Scoring Overview

Business context

Anaplan’s Account Segmentation and Scoring Application enables scalable and repeatable sales planning across market analysis, account refinement, wallet sizing, and account segmentation. The solution supports annual planning cycles as well as in-year adjustments, all within a unified model and guided setup flow.

By consolidating complex spreadsheet workflows into a centralized platform, the application allows revenue teams to improve planning accuracy, accelerate turnaround time, and better align sales efforts with market opportunity

Planning process overview

The Account Segmentation and Scoring Application supports a structured, iterative planning process, from initial setup through go-to-market (GTM) strategy and distribution. The process is anchored by guided setup, flexible configuration, and an emphasis on scenario validation before committing structural changes to account and rep assignments.

| Process | Description |
| --- | --- |
| 1. Configure Market Analysis | Define country tiering based on market maturity and growth potential. Classify markets by expansion potential and buying behavior to guide GTM strategy. |
| 2. Identify UCP and Refine Account Data | Filter out unwanted accounts using configured Unacceptable Customer Profile (UCP) criteria. Visualize and adjust account hierarchies for greater accuracy. |
| 3. Quantify Wallet Size | Choose from multiple wallet size calculation methods. Compare methodologies to identify the best fit by industry or other dimensions. Simulate wallet size scenarios and flag outliers. |
| 4. Perform Account Segmentation | Score and segment accounts based on firmographics and key attributes. Apply rule-based or score-based segmentation with configurable metrics. Track segmentation changes year-over-year. Capture field input with built-in feedback workflows. |
| 5. Define GTM Strategy | Define and configure new sales hierarchies for precise GTM planning. Visualize KPIs aligned to the new GTM strategy and structure. |
| 6. GTM Performance Review | Analyze sales, customer success, and marketing performance across customizable dimensions. Uncover upsell and cross-sell opportunities to grow accounts. Support chief revenue officer (CRO)-level insights with prebuilt trend and resource analyses and optimization. |
| 7. Export Account Segments and Scores | Built-in approval workflows and data outputs designed to push the final, approved segment and score back to your CRM system. Planned Hierarchy reference for downstream Territory planning. |

Pre-Implementation checklist

- Before initiating the implementation of the Anaplan Account Segmentation and Scoring application, it is crucial to ensure that all foundational elements are in place. This pre-implementation checklist outlines the essential steps to be completed, ensuring a smooth and efficient deployment.

Stakeholder alignment

Before configuration begins, ensure that key stakeholders are aligned on planning ownership, planning methods, and rapid decision-making responsibilities.

| Role | Responsibility |
| --- | --- |
| Executive sponsor | Confirms number of planning measures (for example, New Business, Expansion), provides strategic alignment, and supports rapid decision-making to unblock the team during implementation |
| Sales/Revenue Ops lead | Owns sales hierarchy, territory structure, rep roster, and quota allocation method |
| IT / Integration lead | Provides CRM, HRIS, and performance data feeds; ensures integration stability |
| Anaplan model owner (CoE lead) | Configures model structure, manages roles/access, and owns technical deployment |

Key Decisions made

| Decision | Context |
| --- | --- |
| Wallet Size Methodology | Select the methodology for calculating "wallet size" or Total Addressable Market (TAM) for accounts. Determine whether to use a single, standard methodology or different approaches for different industries or segments. |
| Segmentation Model | Define the segmentation model. Determine whether to use simple, firmographic rules or a more sophisticated weighted scoring model. |
| Ideal / Unacceptable Customer Profile | Determine the criteria to define the Ideal Customer Profile (ICP) and Unacceptable Customer Profile (UCP). |
| Sales Hierarchy | Determine if a new sales planning hierarchy will be configured in the app. |
| Reporting Requirements | Define the important metrics for analyzing segment performance (e.g., win rate, average deal size, sales velocity). |

Data readiness

To ensure a smooth implementation, confirm that all required input files follow format, structure, and naming best practices. Poor data preparation is the #1 driver of go-live delays.

Sales data requirements

| Data Source | Format | Description |
| --- | --- | --- |
| CRM (for example, Salesforce) | Flat CSV | Opportunity or sales order data. Each row should represent a transaction or opportunity instance |
| Finance system | Flat CSV | Sales actuals, bookings, or invoice data. Optional depending on use case |

- Flat format: attributes as columns, records as rows.

- Include optional attributes for filtering (for example, Forecast category, Deal stage).

- Required field: "Date Loaded to Anaplan”

- If using line-level details (for example, order lines), link to header file with a shared ID.

- Each record must have a globally unique ID/code.

Metadata requirements

| Dimension | Required Attributes |
| --- | --- |
| Accounts | ID, Name, Parent, Territory, Address, Account Owner |
| Employees | ID, Name, Email, Role, Role Start Date, Territory, Manager |
| Territories | ID, Name, Parent, Territory Manager |
| Time | Fiscal periods aligned with customer calendar |

- Each list item must have a unique ID/code

- Use parent-child format for hierarchies and load parent items before children

- Avoid circular references; validate hierarchy integrity before load

Data prep expectations

An Anaplan-provided Data Preparation Workbook will be shared with the customer prior to project kickoff. This workbook outlines the required datasets, file formats, naming conventions, and example structures.

⚠️ It is strongly recommended not to begin the model build until all key datasets are confirmed to be available and aligned to specification. Delaying kickoff until the customer is data-ready can significantly reduce rework, missed requirements, and timeline risk.

Technical environment

Before implementation begins, confirm that the Anaplan environment is correctly provisioned and ready for the project team. Environment delays often cause avoidable bottlenecks during model build and testing.

Environment checklist

| Requirement | Details |
| --- | --- |
| Workspace available | Confirm target workspace is provisioned with sufficient model capacity. |
| Access provisioning complete | All core team members (customer and Anaplan/partner) must have appropriate roles assigned, including model builder or workspace admin where required. |

Integration setup

| System | Recommended Integration Method |
| --- | --- |
| CRM (for example, Salesforce) | Anaplan CloudWorks™, MuleSoft, Boomi, or CSV load via Anaplan Connect, Anaplan Data Orchestrator |

⚙️ Tip: Establish import/export naming conventions early for traceability. CloudWorks™ schedules should be tested during UAT to validate automation readiness.

Risk flags to watch for

Below are common risk indicators observed in past Segmentation and Scoring projects. Identifying these early can help avoid missed deadlines, misaligned expectations, and rework during testing or deployment.

| Risk Flag | Impact |
| --- | --- |
| Too many segmentation dimensions introduced upfront | Overly complex scoring models slow down configuration, confuse end users, and make it difficult to explain or defend segment outcomes during UAT. |
| Territory hierarchy is not available | If only the rep/reporting hierarchy is given, it may take more time to build a usable territory structure. This can cause project or sprint delays. |
| Key firmographic or behavioral attributes are missing or unreliable | Scoring outputs become arbitrary, forcing manual overrides and undermining trust in the model results. |
| Segmentation objectives are vague or conflicting | Teams struggle to agree on what the segments are for (coverage, prioritization, capacity, routing). This leads to constant rule changes, score reweighting, and loss of stakeholder confidence. |
| ICP / UCP definitions are debated during build | Late changes to exclusion rules invalidate earlier testing and force rework of segmentation summaries and outputs. |
| No owner for ongoing segmentation governance | Post-go-live changes (new attributes, score tuning, rule updates) are unmanaged, leading to model sprawl and inconsistent usage. |
| Customer lacks Anaplan CoE or model owner | Increases delivery risk and post-go-live support load. |
| CRM export requirements are undefined | Delays in mapping segment and score outputs back to CRM fields block adoption by sales and customer success teams. |
| Segmentation results are not tied to downstream actions | Without clear linkage to territory planning, capacity planning, or coverage decisions, the app is perceived as “interesting but optional.” |
| Wallet size methodology not finalized before segmentation design (If Applicable – this portion of the application is optional to use) | Segments drift after wallet logic changes, requiring downstream recalculation and retesting of segment thresholds. |

✅ Best practice: Review this checklist during project kickoff. For any flagged items, set clear owners and timelines before moving to model configuration.

Implementation lifecycle

- The Account Segmentation & Scoring implementation follows a structured, phase-based delivery model designed to accelerate time-to-value while reducing rework and post-go-live risk. While similar to the Territory & Quota Planning lifecycle, this application places heavier emphasis on data readiness, scoring transparency, and governance.

Foundation & configuration

- Goals

- Confirm segmentation objectives and success criteria

- Validate data availability and attribute quality

- Complete guided setup and generate the base model and UX

Key Activities

- Conduct foundation kickoff workshop

- Align on:

  - Segmentation purpose (coverage, prioritization, routing, reporting)

  - Rule-based vs score-based segmentation approach

  - Wallet size methodology and ICP/UCP definitions

- Validate source data availability and attribute completeness

- Complete guided setup using the Configurator application

- Define initial UX navigation and persona strategy (Admin, RevOps, Leadership)

Outputs

- Data readiness confirmed and documented

- Segmentation design decisions finalized

- Guided Setup configurator inputs completed

- Integration requirements captured

- Model and baseline UX app generated

Recommended Sessions with Customer

| Session | Purpose |
| --- | --- |
| Kickoff & Segmentation Alignment | Establish a shared understanding of why segmentation exists. Lock decision ownership and escalation paths. Preventing late-stage changes to core segmentation logic |
| Data Readiness & Attribute Validation Workshop | Confirm that required attributes are usable for scoring, not just present. Identify data gaps early to avoid rework |
| Segmentation Design & Scoring Framework Session | Translate strategy into executable segmentation logic. Ensure segmentation results are explainable to business users |
| Wallet Size & Dependency Alignment Session | Lock wallet-size logic before finalizing segmentation thresholds. Prevent downstream recalculation and retesting. |
| Guided Setup & Configurator Readiness Review | Validate readiness to generate the model and UX application. Catch misalignment before configuration is executed |
| Data readiness follow-up | Complete data readiness |
| Configurator playback / review | Demonstrate generated structure and confirm alignment with planning assumptions. |
| Sprint planning | Prioritize backlog, agree on sprint scope, and set acceptance criteria. |

Model Readiness

- Goals

- Validate generated structure and dimensional integrity

- Load and reconcile test data

- Confirm security and access patterns

Key Activities

- Review generated lists, modules, and naming conventions

- Validate account hierarchy, parent-child relationships, and rollups

- Load test or customer data and reconcile:

  - Account counts

  - Wallet size calculations

  - Preliminary segment distribution

- Validate time settings and scenario configuration

- Configure user roles and selective access

Outputs

- Model structure validated

- Test data loaded and reconciled

- Access and security confirmed

- Readiness sign-off to begin build extensions

Recommended Sessions with Customer

| Session | Purpose |
| --- | --- |
| Test data walkthrough | Show how source data landed in Anaplan, verify mappings, and address dimensional mismatches. |
| Model readiness sign-off | Joint signoff that generated model and UX application is ready to start the extension sprints |

Build / Sprint

- Goals

- Configure segmentation logics and scoring models

- Build UX workflows for review, override, and analysis

- Iterate with stakeholders to validate outcomes

Key Activities

- Update/create import actions, views, and Line item formulas

- Extend and validate segmentation logic (rule-based, score-based)

- Develop UX pages for key personas and support end-to-end administration processes

- Review dashboards with business leads and iterate per sprint

Outputs

Module extensions and customer-specific functionalities delivered

Persona UX pages and landing pages delivered

Stakeholder feedback incorporated into the UX pages

UAT test script/readiness

Recommended Sessions with Customer

| Session | Recommended Frequency | Purpose |
| --- | --- | --- |
| Daily scrum | Daily | Report on build status/ roadblocks and what will be worked on next |
| Working/build session (Internal) | 2–5 per week/ increase if needed | Lead by SA to work with MB to tackle the biggest open user story for the sprint. |
| Working session (Customer) | 2–4 per week, dependent on customer bandwidth | Lead by SA to work with the customer and force the customer to build/interact with the application. |
| UX persona walkthroughs | Ad-hoc. Align with build status | Demo progress pages for Ops, Managers, and Execs to collect feedback. |
| Sprint demo/review | Once per sprint | Show completed sprint work, validate outputs, and capture the following sprint adjustments. |

User Acceptance Testing

- Goals

Validate end-to-end workflows and exception handling

Confirm UX usability across roles/personas

Secure business sign-off

Key Activities

Conduct end-to-end functional testing with users

Execute scenario walkthroughs

  - Rule-based segmentation

  - Score-based segmentation

  - Wallet size impact

  - Overrides and edge cases

Validate year-over-year comparisons and movement tracking

Confirm CRM export format and values

Track issues/defects and apply fixes

Outputs

Validated segmentation workflow

Approved test scenarios and outputs

UAT feedback log resolved

QMF logic signed off
UAT Sign-off

Recommended Sessions with Customer

| Session | Purpose |
| --- | --- |
| UAT Kickoff | Review scripts, roles, success criteria, and schedule for testing. |
| Live Scenario Testing Workshops | Facilitate hands-on testing of real scenarios with business users. |
| UAT Log Working Session | Review logged defect tracker to align on resolution and assign owners for defects (prioritize defects/enhancements) |
| UAT Sign-off Review | Present testing results and secure go-live approval. |

Deployment

- Goals

Publish final segments and scores by account

Enable admins for AOP planning and In-year management

Enable admin ownership and steady-state operations

Transition to Support

Key Activities

Execute final data loads and validations

Export approved segments and scores to CRM / downstream systems

Conduct admin enablement:

  - Updating rules

  - Adjusting weights

  - Managing overrides

Execute go-live checklist and communications

- Transition ownership to customer CoE

Outputs

Segments and scores live in downstream systems

Admin team trained and enabled

Support handoff complete

Recommended Sessions with Customer

| Session | Purpose |
| --- | --- |
| Admin training | Hands-on training for ongoing management. |
| Go-live review | Verify readiness checklist, data integrations, and agree on cutover timing. |
| Transition handoff | Confirm ownership, support the model, and outline the roadmap for enhancements. |

Phase Checklists

- Pre‑Project (Customer Readiness)

| Phase / Area | Checklist Item | Description / Acceptance Criteria | Owner | Due‑by |
| --- | --- | --- | --- | --- |
| Process alignment | Segmentation objectives confirmed | Primary use cases (coverage, prioritization, routing, reporting) documented and approved | Exec sponsor | T‑minus 5 days |
| Process alignment | Segmentation approach locked | Rule-based, score-based, or hybrid approach agreed | RevOps lead | T-minus 5 days |
| Process alignment | ICP / UCP definitions finalized | Inclusion and exclusion criteria documented | RevOps lead | T-minus 5 days |
| Process alignment | Wallet size methodology selected | Selected method(s) documented; dependencies understood | RevOps lead | T-minus 5 days |
| Data readiness | Core account attributes delivered | Firmographic and behavioral attributes available in flat CSV format | IT | T-minus 5 days |
| Data readiness | Attribute quality validated | Completeness and refresh cadence confirmed | RevOps | T-minus 5 days |
| Data readiness | Account hierarchy delivered | Parent-child relationships validated; no circular references | BI / IT | T-minus 5 days |
| Environment & access | Workspace capacity confirmed | Workspace ≥ projected model size (+25 % buffer) | Tenant admin | T-minus 5 days |
| Environment & access | Project users added | Named users with model‑builder roles and MFA | Tenant admin | T-minus 5 days |
| Gating decision | Kickoff go/no‑go | All 'T‑minus' items complete or risk‑accepted | PM + Sponsor | Kick‑off |

Pre‑Go‑Live (Build & UAT complete)

| Phase / Area | Checklist Item | Description / Acceptance Criteria | Owner | Due‑by |
| --- | --- | --- | --- | --- |
| Model readiness | Time settings validated | Current period, FY start, time ranges match calendar | Model owner | Deployment – 5 days |
| Model readiness | Lists and hierarchies locked | No orphan members, code/parent integrity verified | Model builder | Deployment – 5 days |
| Model readiness | UX & DCA reviewed | Navigation, role‑based access, DCA rules tested | RevOps lead | Deployment – 5 days |
| Integration | Data integration schedules tested | Inbound/outbound jobs run without error | IT / Model owner | Deployment – 3 days |
| User acceptance | End‑to‑end scenarios passed | All critical scripts passed and signed | UAT lead | Go‑/no‑go |
| User acceptance | Critical defects closed | Sev 1 & 2 items resolved, or workaround accepted | PM + Sponsor | Go‑/no‑go |
| Admin enablement | Admin training complete | CoE can update rules and weights | Anaplan PS | UAT‑ 5 days |
| Cutover plan | Go-live plan approved | Data freeze and cutover steps agreed | SIM + IT | Go‑live‑2 days |
| Cutover plan | Go‑live comms drafted | Emails and FAQ ready for end users | RevOps comms | Go‑live‑2 days |
| Gating decision | Go‑live approval | Sponsors sign checklist & risk log | Exec Sponsor + SIM | Go‑/no‑go |

Post‑Go‑Live (HyperCare/Support)

| Phase / Area | Checklist Item | Description / Acceptance Criteria | Owner | Due‑by |
| --- | --- | --- | --- | --- |
| Backlog management | Backlog from implementation retained | Customer has the backlog to extend the model with internal CoE or leverage as phase 2 reference | SIM / Customer project lead | Day 1‑14 |
| Knowledge transfer | CoE self‑perform demo | Can perform updates without PS. | PS lead | Day 5 |
| Project team feedback (Survey) | Post-implementation survey sent | Capture pain points and backlog items | SIM/CS | Month 1 |
| Project team feedback (Retro) | Retro discussion on implementation | Application product team meets with the project team for feedback | SIM/CS | Month 1-3 |