Implementation Guide

Territory and Quota Planning Application

Last updated: August 2025

Application Version: 2.0.0

Confidentiality Notice

This documentation and any related materials are provided solely for the use of authorized Anaplan customers who have purchased the Territory and Quota Planning Application and are considered Anaplan proprietary information. The information contained herein is intended exclusively for the purpose of implementing the application by authorized customers.  Any use outside of this intended purpose is strictly prohibited, including but not limited to: ​

​

- Sharing, distributing, or disclosing this content with or to individuals or entities not directly involved in the customer’s authorized implementation. ​

- Using the documentation, in whole or in part, to replicate, retrofit, or reverse-engineer the functionality in other models, environments, or platforms. ​

​
This documentation contains proprietary information of Anaplan and is protected by applicable intellectual property laws. Any unauthorized use, reproduction, or dissemination is a violation of these terms and may result in legal action.

CONTENTS

1.	Introduction	4

A.	Purpose	4

B.	What this guide covers	4

C.	What this guide doesn't cover	4

D.	Intended Audience	4

2.	Territory & Quota Planning Overview	6

A.	Business Context	6

B.	Planning Process Overview	6

3.	Pre-Implementation Checklist	7

A.	Stakeholder Alignment	7

B.	Data Readiness	7

C.	Technical Environment	8

D.	Risk flags to watch for	9

4.	Implementation Lifecycle	10

A.	Foundation & Configuration	10

B.	Model Readiness	11

C.	Build / Sprint	12

D.	User Acceptance Testing	13

E.	Deployment	14

5.	Phase Checklists	15

A.	Pre‑Project (Customer Readiness)	15

B.	Pre‑Go‑Live (Build & UAT complete)	16

C.	Cut‑Over Weekend / Day -2 to Day 0	17

D.	Post‑Go‑Live (HyperCare/Support)	18

Introduction

Purpose

This implementation guide provides a structured, repeatable framework for deploying the Anaplan Territory & Quota Planning (T&Q) Application. It is intended to help Anaplan professional services teams and certified partners deliver successful, high-quality implementations of the out-of-the-box (OOTB) solution — while allowing flexibility for customer-specific extensions.

The guide focuses on the how of implementation: what to configure, when to engage stakeholders, how to manage dependencies, and what deliverables to expect at each stage.

What this guide covers

This guide will help project teams:

- Understand the T&Q application's supported use cases and business value

- Prepare required data and stakeholder alignment before kickoff

- Execute each implementation phase using best practices

- Configure and test core T&Q application components

- Support post-launch governance, adjustments, and rollovers

The guide includes:

Detailed phase-by-phase implementation walkthroughs

Role-based walkthroughs for end users and admins

Sample templates, diagrams, and outputs

Common risks and mitigation strategies

What this guide doesn't cover

This guide assumes the reader already understands:

General Anaplan modeling and workspace setup

Anaplan Data Hub practices

How to build or maintain import actions, modules, and lists

It is NOT intended to:

Replace formal Anaplan training

Teach custom solution design outside the standard T&Q application

- Cover third-party integration platform configuration (for example, Boomi, MuleSoft)

Intended audience

This guide is intended for:

Anaplan Professional Services Consultants and Solution Architects

- Certified Anaplan Implementation Partners

- All users of this guide are expected to be proficient in:

Core Anaplan modeling techniques

UX app building

Import/export and integration design

Customer-facing delivery and project lifecycle management

Territory & Quota Planning Overview

Business context

The Anaplan Territory & Quota (T&Q) Planning Application enables scalable and repeatable sales planning across territory design, quota setting, and resource alignment. The solution supports annual planning cycles as well as in-year adjustments, all within a unified model and guided setup flow.

By consolidating complex spreadsheet workflows into a centralized platform, the application allows revenue teams to improve planning accuracy, accelerate turnaround time, and better align sales efforts with market opportunity.

Planning process overview

The T&Q Application supports a structured, iterative planning process, from initial setup through quota allocation and downstream deployment. The process is anchored by guided setup, flexible configuration, and a focus on scenario validation before committing structural changes to account and rep assignments.

| Process | Description |
| --- | --- |
| 1. Configure sales hierarchy and roles | Define or refine your territory hierarchy levels and sales roles. Use guided setup to structure relationships between regions, areas, and territories. |
| 2. Build territory structure and assign Accounts | Assign accounts to territories using rule-based logic or manual overrides. Dashboards support geo-mapping and conflict resolution. |
| 3. Run scenario planning for carving | Model territory redistribution scenarios. Visualize account shifts and workload impact before making structural changes to account assignments. |
| 4. Allocate top-down targets | Import corporate targets and allocate to operational levels using methods such as historical, potential, or addressable market. |
| 5. Assign sales reps and overlays | Assign reps to territories with ramping, effective-dated logic, and overlay alignment. Track coverage gaps and upcoming capacity needs. |
| 6. Set & allocate quotas | Calculate quotas at the rep level using flexible methods: ramping, product-level splits, role-based logic. Support overrides and exception cases. |
| 7. Approvals & lockdown | Route quota and assignment outputs through territory or regional review workflows. Lock finalized quotas for downstream consumption. |
| 8. Export quota master file (QMF) | Finalize outputs for ICM, HR, and CRM systems. Export QMF with rep-level targets and territory mapping. |

Pre-Implementation checklist

Stakeholder alignment

Before configuration begins, ensure that key stakeholders are aligned on planning ownership, planning methods, and rapid decision-making responsibilities.

| Role | Responsibility |
| --- | --- |
| Executive sponsor | Confirms number of planning measures (for example, New Business, Expansion), provides strategic alignment, and supports rapid decision-making to unblock the team during implementation |
| Sales/Revenue Ops lead | Owns sales hierarchy, territory structure, rep roster, and quota allocation method |
| ICM Administrator / Compensation lead | Defines QMF structure, downstream consumption requirements, and in-year quota management processes (for example, LOA, ramp changes, rep turnover) |
| IT / Integration lead | Provides CRM, HRIS, and performance data feeds; ensures integration stability |
| Anaplan model owner (CoE lead) | Configures model structure, manages roles/access, and owns technical deployment |

Data readiness

To ensure a smooth implementation, confirm that all required input files follow format, structure, and naming best practices. Poor data preparation is the #1 driver of go-live delays.

Sales data requirements

| Data Source | Format | Description |
| --- | --- | --- |
| CRM (for example, Salesforce) | Flat CSV | Opportunity or sales order data. Each row should represent a transaction or opportunity instance |
| Finance system | Flat CSV | Sales actuals, bookings, or invoice data. Optional depending on use case |

- Flat format: attributes as columns, records as rows.

- Include optional attributes for filtering (for example, Forecast category, Deal stage).

- Required field: "Date Loaded to Anaplan”.

- If using line-level details (for example, order lines), link to header file with a shared ID.

- Each record must have a globally unique ID/code.

Metadata requirements

| Dimension | Required Attributes |
| --- | --- |
| Accounts | ID, Name, Parent, Territory, Address, Account Owner |
| Products | ID, Name, Parent |
| Employees | ID, Name, Email, Role, Role Start Date, Territory, Manager |
| Territories | ID, Name, Parent, Territory Manager |
| Planning Measures | Code and Name (for example, New Business, Renewals) |
| Time | Fiscal periods aligned with customer calendar |

- Each list item must have a unique ID/code

- Use parent-child format for hierarchies and load parent items before children

- Avoid circular references; validate hierarchy integrity before load

Data prep expectations

An Anaplan-provided Data Preparation Workbook will be shared with the customer prior to project kickoff. This workbook outlines required datasets, file formats, naming conventions, and example structures.

⚠️ It is strongly recommended not to begin the model build until all key datasets are confirmed to be available and aligned to specification. Delaying kickoff until the customer is data-ready can significantly reduce rework, missed requirements, and timeline risk.

Technical environment

Before implementation begins, confirm that the Anaplan environment is correctly provisioned and ready for the project team. Environment delays often cause avoidable bottlenecks during model build and testing.

Environment checklist

| Requirement | Details |
| --- | --- |
| Workspace available | Confirm target workspace is provisioned with sufficient model capacity. |
| Access provisioning complete | All core team members (customer and Anaplan/partner) must have appropriate roles assigned, including model builder or workspace admin where required. |

Integration setup

| System | Recommended Integration Method |
| --- | --- |
| CRM (for example, Salesforce) | Anaplan CloudWorks™, MuleSoft, Boomi, or CSV load via Anaplan Connect |
| HRIS / Workday | File-based load or scheduled connector (CloudWorks™ or REST API) |
| ICM System | Manual export (QMF) or automated handoff via downstream integration |

⚙️ Tip: Establish import/export naming conventions early for traceability. CloudWorks™ schedules should be tested during UAT to validate automation readiness.

Application generation readiness

| Requirement | Details |
| --- | --- |
| Customer Alias Provided | A valid customer-specific alias must be shared at the start of the project. This alias will be used to make the T&Q application through the Anaplan Configurator. You must be added to Anaplan as a workspace user. Example: AnaplanSupport@customer.com or a generic service account with the customer's email domain. |

🚨 Note: Delayed alias setup may postpone application generation for several days.

Risk flags to watch for

Below are common risk indicators observed in past Territory & Quota projects. Identifying these early can help avoid missed deadlines, misaligned expectations, and rework during testing or deployment.

| Risk Flag | Impact |
| --- | --- |
| Key data not available by project kickoff | Blocks application generation, testing, and UAT. |
| Territory hierarchy is not available | If only the rep/reporting hierarchy is given, it may take more time to build a usable territory structure. This can cause project or sprint delays. |
| Territory hierarchy not finalized | Results in rework of assignments and quota alignment logic. |
| No defined process for in-year changes (LOA/onboarding) | Leads to confusion post-launch; undermines administration adoption. |
| Quota methodology is unclear or still under debate | Delays quota allocation design and downstream QMF alignment. |
| Stakeholders are unavailable for review or decisions | Slows design sign-off, data validation, and approval workflows. |
| Customer lacks Anaplan CoE or model owner | Increases delivery risk and post-go-live support load. |

✅ Best practice: Review this checklist during project kickoff. For any flagged items, set clear owners and timelines before moving to model configuration.

Implementation lifecycle

Foundation & configuration

- Goals

- Confirm planning scope, logic, and roles

- Validate source data and integration readiness

- Complete guided setup and dimensional configuration

Key Activities

- Conduct foundation kickoff workshop

- Finalize planning assumptions (quota method, planning measures, hierarchy levels)

- Complete guided setup using the Configurator application

- Define UX layout strategy and integration dependencies

Outputs

- Data readiness checklist complete

- Configurator inputs finalized

- Planning assumptions documented

- Integration requirements captured

Recommended Sessions with Customer

| Session | Purpose |
| --- | --- |
| Kickoff & planning scope alignment | Align sponsors and team on objectives, timeline, deliverables, and RACI. |
| Data readiness kickoff | Validate data prep workbook, field mappings, delivery dates, and flag gaps. |
| Process deep dive – Territory hierarchy & Account assignment | Define territory levels, parent child relationships, and account assignment rules. |
| Process deep dive – Target setting & Approvals | Confirm target types, allocation methodology, and approval workflow. |
| Process deep dive – Sales roles & Resource assignment | Review rep types, ramp/proration, LOA policies, and midyear change handling. |
| Process deep dive – Quota management & quota communication | Determine quota communication channel, and acknowledgment tracking if required. |
| Data readiness follow-up | Complete data readiness |
| Configurator playback / review | Demonstrate generated structure and confirm alignment with planning assumptions. |
| Sprint planning | Prioritize backlog, agree on sprint scope, and set acceptance criteria. |

Model Readiness

- Goals

- Generate the T&Q model and UX application using the Configurator

- Validate lists, modules, calendar, and access

- Load and verify test data for dimensional alignment

Key Activities

- Run the Configurator application to generate the model and UX pages

- Audit structure: lists, dimensions, naming conventions

- Apply post-generation updates (saved views, DCA)

- Load sample test data/customer data and reconcile imports

- Confirm the planning calendar

- Discuss role access for security

Outputs

- Generated model + UX application

- Validated list and module structure

- Calendar time setting finalized

- Test data loaded and reconciled

- User roles created

Recommended Sessions with Customer

| Session | Purpose |
| --- | --- |
| Test data walkthrough | Show how source data landed in Anaplan, verify mappings, and address dimensional mismatches. |
| Model readiness checklist sign-off | Joint signoff that generated model and UX application is ready to start the extension sprints |

Build / Sprint

- Goals

- Set up UX workflows, import logic, and business rules

- Extend quota logic and planning interactions

- Deliver incremental functionality in sprints for feedback

Key Activities

- Update/create import actions, views, and Line item formula

- Extend and validate quota logic (ramp, top-down, proration)

- Develop UX pages for key personas and support end-to-end administration processes

- Review dashboards with business leads and iterate per sprint

Outputs

Module extensions and customer-specific functionalities delivered

Persona UX pages and landing pages delivered

Stakeholder feedback incorporated into the UX pages

UAT test script/readiness

Recommended Sessions with Customer

| Session | Recommended Frequency | Purpose |
| --- | --- | --- |
| Daily scrum | Daily | Report on build status/ roadblocks and what will be worked on next |
| Working session (Internal) | 2–5 per week/ increase if needed | Lead by SA to work with MB to tackle the biggest open user story for the sprint. |
| Working session (Customer) | 2–4 per week, dependent on customer bandwidth | Lead by SA to work with the customer and force the customer to build/interact with the application. |
| UX persona walkthroughs | Ad-hoc. Align with build status | Demo progress pages for Ops, Managers, and Execs to collect feedback. |
| Sprint demo / review | Once per sprint | Show completed sprint work, validate outputs, and capture next sprint adjustments. |

User Acceptance Testing

- Goals

Validate end-to-end workflows and exception handling

Confirm UX usability across roles/personas

- Secure business sign-off on QMF

Key Activities

Conduct end-to-end functional testing with users

Execute scenario walkthroughs (onboarding, LOA, territory move)

Validate navigation, security, approvals, and exports

Track issues/defects and apply fixes

Outputs

Validated planning workflow

Approved test scenarios and outputs

UAT feedback log resolved

QMF logic signed off
UAT Sign-off

Recommended Sessions with Customer

| Session | Purpose |
| --- | --- |
| UAT Kickoff | Review scripts, roles, success criteria, and schedule for testing. |
| Live Scenario Testing Workshops | Facilitate hands-on testing of real scenarios with business users. |
| UAT Log Working Session | Review logged defect tracker to align on resolution and assign owners for defects (prioritize defects/enhancements) |
| UAT Sign-off Review | Present testing results and secure go-live approval. |

Deployment

- Goals

Finalize model outputs for downstream systems

Enable admins for AOP planning and In-year management

Transition to Steady State Support

Key Activities

- Export QMF to ICM/CRM

- Conduct administration enablement (quota changes, LOA, onboarding)

- Execute go--live checklist and cutover

Archive model (optional) and transition to support

Outputs

- QMF delivered downstream

- Administration team trained

Model archived (if used)

Support handoff complete

Recommended Sessions with Customer

| Session | Purpose |
| --- | --- |
| Admin training | Hands-on session covering quota maintenance, LOA adjustments, and user administration. |
| Go-live review | Verify readiness checklist, data integrations, and agree on cutover timing. |
| Transition handoff | Confirm ownership, support model, and roadmap for enhancements. |

Phase Checklists

- Pre‑Project (Customer Readiness)

| Phase / Area | Checklist Item | Description / Acceptance Criteria | Owner | Due‑by |
| --- | --- | --- | --- | --- |
| Process alignment | Planning calendar confirmed | FY start month, period names, freeze dates documented. | Exec sponsor | T‑minus 5 days |
| Process alignment | Planning measures locked | Up to 5 target types (Planning Measure) coded and approved (I.E Revenue, Units, ARR). | RevOps lead | T-minus 5 days |
| Process alignment | Quota methodology agreed | Written decision on top‑down allocation logic and proration rules or share documentation on quota setting. | RevOps + Comp lead | T-minus 5 days |
| Data readiness | Employee roster delivered | CSV with unique Rep ID, start date, role, manager ID. | HR / IT | T-minus 5 days |
| Data readiness | Territory hierarchy delivered | Parent‑child list with unique Territory ID and level tags. | RevOps | T-minus 5 days |
| Data readiness | Transactional data delivered | Transaction Data supporting target setting through account and territory aggregation | BI / IT | T-minus 5 days |
| Environment & access | Alias account created | Customer alias provisioned in tenant (for example, AnaplanSupport@customer.com) | IT | T-minus 5 days |
| Environment & access | Workspace capacity confirmed | Workspace ≥ projected model size (+25 % buffer) | Tenant admin | T-minus 5 days |
| Environment & access | Project users added | Named users with model‑builder roles and MFA | Tenant admin | T-minus 5 days |
| Gating decision | Kickoff go/no‑go | All 'T‑minus' items complete or risk‑accepted | PM + Sponsor | Kick‑off |

Pre‑Go‑Live (Build & UAT complete)

| Phase / Area | Checklist Item | Description / Acceptance Criteria | Owner | Due‑by |
| --- | --- | --- | --- | --- |
| Model readiness | Time settings validated | Current period, FY start, time ranges match calendar | Model owner | Deployment – 5 days |
| Model readiness | Lists and hierarchies locked | No orphan members, code/parent integrity verified | Model builder | Deployment – 5 days |
| Model readiness | UX & DCA reviewed | Navigation, role‑based access, DCA rules tested | RevOps lead | Deployment – 5 days |
| Integration | QMF export tested | File received by downstream systems, totals tie out | Comp lead + IT | Deployment – 3 days |
| Integration | Data integration schedules tested | Inbound/outbound jobs run without error | IT / Model owner | Deployment – 3 days |
| User acceptance | End‑to‑end scenarios passed | All critical scripts passed and signed | UAT lead | Go‑/no‑go |
| User acceptance | Critical defects closed | Sev 1 & 2 items resolved, or workaround accepted | PM + Sponsor | Go‑/no‑go |
| Admin enablement | Admin training complete | CoE can demo quota change and snapshot | Anaplan PS | UAT‑ 5 days |
| Cutover plan | Final data‑load schedule approved | Timeline for freeze, delta loads, QMF publish | SIM + IT | Go‑live‑2 days |
| Cutover plan | Go‑live comms drafted | Emails and FAQ ready for end users | RevOps comms | Go‑live‑2 days |
| Gating decision | Go‑live approval | Sponsors sign checklist & risk log | Exec Sponsor + SIM | Go‑/no‑go |

Cut‑Over Weekend / Day -2 to Day 0

| Phase / Area | Checklist Item | Description / Acceptance Criteria | Owner | Due‑by |
| --- | --- | --- | --- | --- |
| Environment & access | Production workspace setup. | Production Workspace is available | Model owner | D-2 |
| Environment & access | Production models setup | Both production Data Hub and production T&Q spoke model are available | Model owner | D-2 |
| Integration | Update integration destination | Data integration is updated to feed/pull from production models | IT / Model builder | D-1 |
| Freeze & backup | Final snapshot saved. | Archive model 'TQ_Prod_Snapshot_YYYYMMDD' | Model owner | D-0 |
| Go‑live announcement | Comms released | Email / Teams post sent to end users | RevOps comms | Deployment week |
| HyperCare activation | Support room open | Slack / Teams channel monitored | PM | Deployment week |

Post‑Go‑Live (HyperCare/Support)

| Phase / Area | Checklist Item | Description / Acceptance Criteria | Owner | Due‑by |
| --- | --- | --- | --- | --- |
| Backlog management | Backlog from implementation retained | Customer has the backlog to extend the model with internal CoE or leverage as phase 2 reference | SIM / Customer project lead | Day 1‑14 |
| Knowledge transfer | CoE self‑perform demo | CoE executes quota override and QMF publish | PS lead | Day 5 |
| Project team feedback (Survey) | Post-implementation survey sent | Capture pain points and backlog items | SIM/CS | Month 1 |
| Project team feedback (Retro) | Retro discussion on implementation | Application product team meets with the project team for feedback | SIM/CS | Month 1-3 |